# GLOBETROTTER — Complete Architecture, Development Flow & Hackathon Execution Plan

Odoo Hackathon • 4-Member Team • Django + HTML/CSS + Vanilla JS

Master Architecture & Integration Specification

# 1. Objective & System Purpose

Build GlobeTrotter as a complete, working, personalized multi-city travel planning application. The core workflow allows users to: Authenticate -> Create Trip -> Add Cities/Stops -> Add Activities -> Calculate Budget -> Visualize Itinerary / Calendar -> Share Trip.

# 2. Technology Stack

• Backend: Python 3 + Django Web Framework
• Database: SQLite3 (Relational Storage)
• Frontend Layout: HTML5 + Django Templates
• Styling: Custom Vanilla CSS (#714B67 Odoo purple theme)
• Interactivity: Vanilla JavaScript (Safe DOM APIs)

# 3. Git Branching & Integration Strategy

Our team uses a two-tier promotion Git workflow featuring a dedicated staging integration battlefield between individual feature branches and the production-grade main branch.

┌────────────────────────┐
                         │         MAIN           │
                         │   FINAL / STABLE       │
                         └──────────▲─────────────┘
                                    │
                              FINAL QA PASS
                                    │
                         ┌──────────┴─────────────┐
                         │       STAGING          │
                         │ INTEGRATION + TESTING  │
                         └──────────▲─────────────┘
                                    │
              ┌─────────────────────┼─────────────────────┐
              │                     │                     │
       ┌──────┴──────┐       ┌──────┴──────┐       ┌──────┴──────┐
       │    NEEL     │       │   MARGISH   │       │    PRINCE    │
       │   Backend   │       │ Travel Logic│       │ Integration  │
       └─────────────┘       └─────────────┘       └─────────────┘
              │                     │                     │
              └─────────────── KAVYA UI ─────────────────┘

## Purpose of Each Branch

1. main Branch: Stable, final submission branch. Contains ONLY fully tested code. NO direct commits.
2. staging Branch: Main integration & QA environment. All feature branches merge here first.
3. feature/kavya-ui-system (Kavya): COMPLETED & INTEGRATION-READY. Includes all 13 core UI templates, standard CSS, 4 modals, toasts, form validation, safe DOM APIs.
4. feature/neel-django-core (Neel): Django setup, models, database, auth, Trip CRUD.
5. feature/margish-travel-logic (Margish): City & activity catalog data, search/filter, itinerary & budget logic.
6. feature/prince-integration (Prince): Integration, calendar, public sharing, copy trip, E2E testing.

## Command Examples

Create staging from main:
  git checkout main
  git pull origin main
  git checkout -b staging
  git push -u origin staging

Merge UI into staging:
  git checkout staging
  git merge feature/kavya-ui-system
  git push origin staging

Final Promotion (staging -> main):
  git checkout main
  git merge staging
  git push origin main

## 10 Mandatory Hackathon Git Rules

1. main must ALWAYS remain stable.
2. NO DIRECT COMMITS TO main during feature development.
3. staging is the integration battlefield.
4. Every feature branch must be tested before merging to staging.
5. Test complete application on staging.
6. Do not merge broken code into main.
7. At feature freeze (14:00), no new features.
8. Post-freeze effort is dedicated to bugs & polish.
9. Before final submission, staging must pass full E2E demo.
10. Only then merge staging into main.

# 4. Complete End-to-End Demo Flow (Staging Verification)

Signup -> Login -> Dashboard -> Create Trip -> Add Cities -> Add Activities -> Save & View Itinerary -> Budget -> Calendar -> Share Trip -> Public Trip -> Copy Trip

# 5. Relational Database Architecture

User -> Trip (title, dates, budget, share_token) -> TripStop (city, dates, order) -> TripActivity (activity, time, cost). Expense (title, category, amount, date). Catalog: City, Activity.

# 6. Page & Template Architecture

All 14 UI pages (auth, dashboard, create_trip, my_trips, itinerary_builder, itinerary_view, city_search, activity_search, budget, calendar, public_trip, profile, base) are 100% COMPLETED and integration-ready.

# 7. Hackathon Execution Timeline

08:30-09:00: Setup & Standard CSS
09:00-10:00: Backend auth & full UI templates
10:00-11:00: Trip CRUD & safe DOM APIs
11:00-12:00: Create staging branch & merge feature branches
12:00-13:00: Budget & calendar integration
13:00-14:00: Full E2E testing on staging
14:00: FEATURE FREEZE
14:00-15:00: Promote staging to main & submit