GLOBETROTTER

Complete Architecture, Development Flow & Hackathon Execution Plan

Odoo Hackathon • 4-Member Team • Django + HTML/CSS + Vanilla JS

# 1. Objective

Build GlobeTrotter as a complete, working, personalized multi-city travel planning application. The core workflow is: authenticate → create trip → add cities/stops → add activities → calculate budget → visualize itinerary/calendar → share trip.

The supplied problem statement requires customized multi-city itineraries, travel dates, activities, budgets, city/activity discovery, cost breakdowns, visual calendars, and public or friend sharing. It also explicitly requires proper relational storage for users, itineraries, stops, activities, and estimated expenses.

# 2. Technology Stack — Keep It Simple

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | HTML5 + Django Templates | Fast, server-rendered, no separate frontend app |
| Styling | CSS3 — shared Odoo-inspired template | Consistent UI across all team members |
| Interactivity | Vanilla JavaScript | Fast to build; no React setup/integration |
| Backend | Django | Auth, routing, ORM, forms and server logic in one framework |
| Database | SQLite | Zero setup; ideal for hackathon MVP |
| ORM | Django ORM | Relational models and queries without writing SQL everywhere |
| Dynamic requests | fetch() + Django JsonResponse | Use only where live UI updates are useful |
| Authentication | Django built-in auth | Avoid custom auth/JWT |
| Charts | Simple CSS/JS charts or lightweight chart library if already available | Budget visualization |
| Version Control | Git + GitHub | Parallel development and final submission |

Do NOT add React, FastAPI, DRF, MongoDB, Redis, Docker, JWT, microservices, or external travel APIs unless the core system is already complete.

# 3. High-Level Architecture

Use a Django monolith. This minimizes integration overhead and gives the team one codebase, one relational database, one authentication system, and one shared template system.

Browser

↓

Django Templates (HTML) + Shared CSS + Vanilla JS

↓

Django URLs → Views → Business Logic

↓

Django ORM

↓

SQLite Relational Database

# 4. Application Modules

| Module | Core Responsibility | Priority |
| --- | --- | --- |
| Authentication | Signup, login, logout, session-based access | MUST |
| Dashboard | Upcoming trips, quick actions, destination/budget highlights | MUST |
| Trip Management | Create, list, edit, delete trips | MUST |
| Itinerary Builder | Stops, dates, ordering, activities | MUST |
| City Search | Search/filter cities and add to trip | MUST |
| Activity Search | Search/filter activities and add to stops | MUST |
| Itinerary View | Day-wise/city-wise activity timeline | MUST |
| Budget | Transport/stay/activities/meals + total + daily cost | MUST |
| Calendar/Timeline | Visual trip schedule | MUST |
| Sharing | Read-only public trip URL + copy trip | MUST |
| Profile/Settings | Basic user preferences and saved destinations | SHOULD |
| Admin Analytics | User/trip/popular-city analytics | OPTIONAL |

# 5. Database Architecture

Recommended relational model:

User

└── Trip

├── TripStop ─── City

│      └── TripActivity ─── Activity

└── Expense

| Model | Important Fields | Relationship |
| --- | --- | --- |
| User | id, username, email, password | One user → many trips |
| Trip | id, user, name, description, start_date, end_date, share_token | Belongs to user |
| City | id, name, country, cost_index, popularity | Referenced by trip stops |
| TripStop | id, trip, city, start_date, end_date, order | A city stop inside a trip |
| Activity | id, city, name, type, duration, cost, description | Available activity for a city |
| TripActivity | id, trip_stop, activity, date, time, cost | Selected activity in itinerary |
| Expense | id, trip, category, amount, date | Trip expense/budget item |

# 6. Main User Flow

1. User opens GlobeTrotter

2. Signup/Login

3. Dashboard

4. Click 'Plan New Trip'

5. Enter trip name, start date, end date, description

6. Trip is saved

7. Open Itinerary Builder

8. Search/select city

9. Set city stop dates

10. Add activities for that stop

11. Repeat for additional cities

12. Reorder stops if required

13. Add/derive transport, stay, meal and activity expenses

14. Budget page calculates total and average/day

15. Calendar/timeline shows day-wise itinerary

16. User can edit the itinerary

17. User clicks Share

18. System generates public/read-only URL

19. Public page displays itinerary and Copy Trip option

# 7. Page Architecture

| Page | Main Components | Backend/Data |
| --- | --- | --- |
| Login | Email/password, validation | Django Auth |
| Signup | Name/email/password | Django User |
| Dashboard | Stats, upcoming trips, quick actions | User + Trip queries |
| Create Trip | Trip form | Create Trip |
| My Trips | Trip cards, edit/view/delete | Trip CRUD |
| Itinerary Builder | Stops, city search, activities, ordering | TripStop + City + TripActivity |
| Itinerary View | Day-wise timeline | TripStop + TripActivity |
| Budget | Totals, categories, progress | Expense + TripActivity |
| Calendar | Calendar/timeline | TripActivity dates/times |
| Public Trip | Read-only itinerary + Copy Trip | share_token + Trip |
| Profile | Profile/preferences | User |
| Admin | Analytics/tables/charts | Optional |

# 8. Standard CSS / UI Architecture

The team has already created a STANDARD CSS directory in main. Treat it as the single source of truth. Do not create separate visual systems per member.

STANDARD CSS/

├── style.css

├── base.html

├── dashboard.html

├── static/css/style.css

└── templates/

├── base.html

└── dashboard.html

The standard UI should be Odoo-inspired: clean white cards, dark navigation, restrained purple accent, compact controls, subtle borders, professional spacing, and consistent buttons/forms.

Shared component classes should include: card, btn, btn-primary, btn-secondary, form-control, form-group, badge, grid, page-header, page-title, sidebar, sidebar-link, timeline, alert, stat-card, trip-card.

# 9. Suggested Django Project Structure

GlobeTrotter/

├── manage.py

├── config/

│   ├── settings.py

│   ├── urls.py

│   └── wsgi.py

├── travel/

│   ├── models.py

│   ├── views.py

│   ├── urls.py

│   ├── forms.py

│   ├── admin.py

│   └── seed.py

├── templates/

│   ├── base.html

│   ├── login.html

│   ├── signup.html

│   ├── dashboard.html

│   ├── create_trip.html

│   ├── trips.html

│   ├── itinerary.html

│   ├── budget.html

│   ├── calendar.html

│   ├── public_trip.html

│   └── profile.html

├── static/

│   ├── css/style.css

│   └── js/

│       ├── itinerary.js

│       ├── budget.js

│       └── calendar.js

└── db.sqlite3

# 10. Four-Member Team Division

| Member | Primary Ownership | Deliverables |
| --- | --- | --- |
| Member 1 — Backend/DB | Django core | Project setup, models, migrations, auth, URLs, views, CRUD, seed data integration |
| Member 2 — Frontend/UI | Templates + CSS + UX | Base layout, login/signup, dashboard, create trip, my trips, itinerary UI, responsive polish |
| Member 3 — Travel Logic | Itinerary + budget | City/activity data, search/filter, stop/activity logic, budget calculation, itinerary rendering |
| Member 4 — Starts 11 AM | Integration + QA | Connect modules, calendar, sharing, end-to-end testing, bug fixing, final polish/submission |

# 11. Development Strategy — Build a Vertical Slice First

Do not let four people build disconnected features until late afternoon. The first goal is one complete working flow. By around noon, the team should be able to demonstrate: Login → Dashboard → Create Trip → Add City → Add Activity → View Itinerary.

After that stable flow exists, add Budget → Calendar → Sharing → Profile → optional Admin.

# 12. Hackathon Timeline

| Time | Team Goal |
| --- | --- |
| 08:30–09:00 | Repo/setup, Django project, shared CSS/templates, task allocation, first commit |
| 09:00–10:00 | Backend models/auth; frontend base screens; travel seed data |
| 10:00–11:00 | Trip CRUD; itinerary UI; city/activity search; activity and expense logic |
| 11:00–12:00 | Member 4 joins; integrate backend/frontend; get first complete end-to-end demo |
| 12:00–13:00 | Budget + calendar + public sharing |
| 13:00–14:00 | End-to-end testing, validation, integration fixes, UI polish |
| 14:00–15:00 | FEATURE FREEZE: only bugs, responsive fixes, demo data, GitHub/submission, final test |

# 13. Git / Collaboration Rules

main must remain runnable.

Each member works on a focused feature branch.

Commit small, logical changes frequently.

Pull/rebase or merge from main frequently to avoid a large final merge.

Do not overwrite another member's template/CSS changes without coordination.

The STANDARD CSS directory is the UI reference; extend it instead of creating duplicate styles.

Before merging, test the page locally.

At 14:00, freeze feature development and stabilize main.

# 14. Seed Data Strategy

Avoid external travel APIs during the core build. Seed a practical local dataset of cities and activities. This keeps the demo deterministic and removes API keys, rate limits, network failures, and integration risk.

Recommended demo cities: Ahmedabad, Mumbai, Goa, Delhi, Jaipur, Udaipur, Bengaluru, Paris, Dubai, Tokyo, Singapore.

Recommended activity categories: Sightseeing, Food, Adventure, Nature, Culture, Shopping.

# 15. Budget Logic

Trip total = transport + stay + activities + meals + other expenses.

Average/day = total trip cost ÷ trip duration in days.

Show category breakdown.

Show a progress/over-budget indicator if the user defines a budget.

Activity cost can contribute directly to the activities category.

# 16. Sharing Architecture

Each trip can have a unique share_token. The public route uses that token to render a read-only itinerary. The owner remains authenticated for editing. A public visitor does not need an account.

Private: /trips/<id>/

Public: /trip/share/<share_token>/

# 17. What NOT to Build Before the Core Works

AI chatbot

Real-time flight/hotel booking

Google Maps integration

Weather API

Complex recommendation ML

React frontend

Microservices

JWT authentication

Docker/Kubernetes

Redis/caching

Advanced admin analytics

# 18. Final Demo Script

1. Login with demo account.

2. Open Dashboard and click Plan New Trip.

3. Create 'Goa Adventure' for 20–28 October with a budget.

4. Add Goa, Mumbai and Lonavala as stops.

5. Add 2–3 activities per stop.

6. Open the itinerary and show the day-wise timeline.

7. Open Budget and show transport/stay/activity/meal totals.

8. Open Calendar and show the trip schedule.

9. Click Share Trip and open the public read-only URL.

10. If time permits, show Copy Trip and profile/admin functionality.

# 19. Definition of Done

A new user can sign up and log in.

A logged-in user can create and manage trips.

A trip can contain multiple city stops with dates and order.

Activities can be searched/filtered and attached to stops.

The itinerary can be viewed day-wise.

Costs can be calculated and categorized.

Calendar/timeline displays the schedule.

A trip can be shared using a public read-only URL.

The UI consistently uses the STANDARD CSS templates.

The entire demo works from a clean start without manual database editing.

main branch contains the final working version before submission.

# 20. Team Rule — MOST IMPORTANT

BUILD WORKING FIRST, POLISH SECOND. By 12:00 the core journey must work. At 14:00 freeze features. From 14:00 to 15:00, fix bugs and prepare the final submission.

GlobeTrotter — One Team • One Codebase • One Working Demo